    Test Plan
     Battleship

     Version 1.0
Last modified 01.06.2014

TABLE OF CONTENTS

1. Introduction …………….………………………………………………………...3
 1.1. Purpose………...………………………………………………………...3
1.2. Project Overview ……………………………………………………..3
2. Test Strategy…………..………………………………………………………….4
2.1. Test Objectives…….……………………………………………………4
2.2. Test Assumptions…...………………………………………………….4
2.3. Test Principles…………………………………………………………..6
2.4. Data Approach………………………………………………………….7
2.5. Scope and Levels of Testing…………………………………………7
3.Test Environment………………………………………………………………….9

1. Introduction

1.1. Purpose

This test plan describes the testing approach and overall framework that will drive the testing for the “Battleship” game. The document introduces:

- Test Strategy: rules the test will be based on, including the givens of the project (e.g.: start / end dates, objectives, assumptions); description of the process to set up a valid test (e.g.: entry / exit criteria, creation of test cases, specific tasks to perform, scheduling, data strategy).
- Execution Strategy: describes how the test will be performed and process to identify and report defects, and to fix and implement fixes.
- Test Management: process to handle the logistics of the test and all the events that come up during execution (e.g.: communications, escalation procedures, risk and mitigation, team roster).

1.2 Project Overview

The “Battleship” is a console application – two-player, interactive game. The program gives opportunity to players draw own strategical maps by setting four types of ships in the “Sea”. Also, players can shoot each-others ships by inputting coordinates

2. TEST STRATEGY

2.1. Test Objectives

The objective of the test is to verify that the functionality of “Battleship” works according to the specifications.

The test will execute and verify the test scripts, identify, fix and retest all high and medium severity defects per the entrance criteria.

The final product of the test is:

- A production-ready software;
- A set of stable test scripts that can be reused for Functional and UAT test execution.

2.2 Test Assumptions

Key Assumptions
- Production like data required and be available in the system prior to start of Functional Testing

General
- Exploratory Testing would be carried out once the build is ready for testing
- Performance testing is not considered for this estimation.
- All the defects would come along with a snapshot JPEG format
- The Test Team assumes all necessary inputs required during Test design and execution will be supported by Development/BUSINESS ANALYSTs appropriately.
- Test case design activities will be performed by QA Group
- Test environment and preparation activities will be owned by Dev Team
- Dev team will provide Defect fix plans based on the Defect meetings during each cycle to plan. The same will be informed to Test team prior to start of Defect fix cycles
- BUSINESS ANALYST will review and sign-off all Test cases prepared by Test Team prior to start of Test execution
- Project Manager/BUSINESS ANALYST will review and sign-off all test deliverables.
- The project will provide test planning, test design and test execution support
- Test team will manage the testing effort with close coordination with Project PM/BUSINESS ANALYST
- Project team has the knowledge and experience necessary, or has received adequate training in the system, the project and the testing processes.
- There is no environment downtime during test due to outages or defect fixes.

Functional Testing
- During Functional testing, testing team will use preloaded data which is available on the system at the time of execution.

UAT

UAT test execution will be performed by end users and QA Group will provide their support on creating UAT script.

2.3.Test Principles

- Testing will be focused on meeting the business objectives, cost efficiency, and quality.
- There will be common, consistent procedures for all teams supporting testing activities.
- Testing processes will be well defined, yet flexible, with the ability to change as needed.
- Testing activities will build upon previous stages to avoid redundancy or duplication of effort.
- Testing environment and data will emulate a production environment as much as possible.
- Testing will be a repeatable, quantifiable, and measurable activity.
- Testing will be divided into distinct phases, each with clearly defined objectives and goals.
- There will be entrance and exit criteria.

2.4. Data Approach

In functional testing “Battleship” will contain pre-loaded test data and which is used for testing activities.

2.5. Scope and Levels of Testing

2.5.1 Exploratory

PURPOSE: the purpose of this test is to make sure critical defects are removed before the next levels of testing can start.

TESTERS: Testing team.

METHOD: this exploratory testing is carried out in the application without any test scripts and documentation

TIMING: at the beginning of each cycle.

2.5.2Functional test

PURPOSE: Functional testing will be performed to check the functions of application. The functional testing is carried out by feeding the input and validates the output from the application.

TESTERS: Testing Team.

METHOD: The test will be performed according to Functional scripts.

 TIMING: after Exploratory test is completed.
#### TEST ACCEPTANCE CRITERIA
1. Approved Functional Specification document, Use case documents must be available prior to start of Test design phase.
2. Test cases approved and signed-off prior to start of Test execution
3. Development completed, unit tested with pass status and results shared to Testing team to avoid duplicate defects
4. Test environment with application installed, configured and ready to use state
#### MILESTONE LIST
The milestone list is tentative and may change due to	below reasons

1. Any issues in the System environment readiness
2. Any change in scope/addition in scope
3. Any other dependency that impacts efforts and timelines

2.5.3 User acceptance test (UAT)

PURPOSE: this test focuses on validating the business logic. It allows the end users to complete one final review of the system prior to deployment.

TESTERS: the UAT is performed by the end users

METHOD: Since the business users are the most indicated to provide input around business needs and how the system adapts to them, it may happen that the users do some validation not contained in the scripts. Test team write the UAT test cases based on the inputs from End user and Business Analyst’s.

TIMING: After all other levels of testing (Exploratory and Functional) are done. Only after this test is completed the product can be released to production.

3.Testing Environment

Linux OS(Red Hat, Debian x86_64), bash terminal